# Project Management Document
Date of submission : 11-04-2014
Mode of Preparation : Single
Submitted to: balachandra.k@iiitb.org

Version #	Implemented / By	Revision / Date	Approved / By	Approval / Date	Reason
1.0	Rahul R	11/04/2014	Prof. Madhav Rao		Initial Draft

# Activity List

Activity	Estimated / Effort in hours
Reading relevant background information	3
Understanding and documenting the requirements	3
Designing a solution and documentation	4
Coding and Unit Testing	25
Meetings and Reviews	10
Re-work and de-bugging	10
Documentation	10
Integration Testing	10
Making Video	5
Total	80 hrs

# Project Plan

Activity	Start date	End date
Reading relevant background information	27-01-2014	07-02-2014
Understanding and documenting the requirements	08-02-2014	14-02-2014
Designing a solution and documentation	15-02-2014	28-02-2014
Coding and Unit Testing	1-Mar-2014	31-05-2014
Meetings and Reviews	27-01-2014	30-06-2014
Re-work and de-bugging	1-Mar-2014	31-05-2014
Documentation	1-Mar-2014	31-05-2014
Integration Testing	01-06-2014	15-06-2014
Making Video	16-06-2014	27-06-2014

# Testing

Test Transactions

	Use Case 1: A visual block to program the motors
No	Test Case	Expected Output	Actual Output
1	User opens Minibloq.	“Electric Ray Robot” should be listed in the exisiting list of hardwares.
2	User Chooses “Electric Ray Robot” from the hardware list.	A set of action blocks for programming a Arduino-Uno board is displayed with below 5 blocks to control the motors of Electric Ray Robot. / Move Forward / Move Backward / Turn Left / Turn Right / Stop
	Feature: Move Forward
3	User selects Forward block	The block is added to the visual programming pane.
4	User configures the speed of block to 255.	Speed is set to 255.
5	Program is ported to Electric Ray Robot.	Program is ported successfully. Both motors run at high speed in the forward direction.
6.	User configures the speed of block to 100.	Speed is set to 100.
7	Program is ported to Electric Ray Robot.	Program is ported successfully. Both motors run at a reduced speed in the forward direction.
	Feature: Move Backward
8	User selects Backward block	The block is added to the visual programming pane.
9	User configures the speed of block to 255.	Speed is set to 255.
10	Program is ported to Electric Ray Robot.	Program is ported successfully. Both motors run at high speed in the backward direction.
11	User configures the speed of block to 100.	Speed is set to 100.
12	Program is ported to Electric Ray Robot.	Program is ported successfully. Both motors run at a reduced speed in the backward direction.
	Feature: Turn Left Block
13	User selects Left block	The block is added to the visual programming pane.
14	User configures the speed of block to 255.	Speed is set to 255.
15	Program is ported to Electric Ray Robot.	Program is ported successfully. Left motors runs at high speed in the forward direction and right motor remains still.
16	User configures the speed of block to 100.	Speed is set to 100.
17	Program is ported to Electric Ray Robot.	Program is ported successfully. Left motors runs at a reduced speed in the forward direction and right motor remains still.
	Feature: Turn Right Block
18	User selects Turn Right block	The block is added to the visual programming pane.
19	User configures the speed of block to 255.	Speed is set to 255.
20	Program is ported to Electric Ray Robot.	Program is ported successfully. Right motors runs at high speed in the forward direction and left motor remains still.
21	User configures the speed of block to 100.	Speed is set to 100.
22	Program is ported to Electric Ray Robot.	Program is ported successfully. Right motors runs at a reduced speed in the forward direction and left motor remains still.
	Feature: Stop Block
23	User selects Stop block	The block is added to the visual programming pane.
24	Program is ported to Electric Ray Robot.	Program is ported successfully. Both motors remain still.